CONNEXA EVENTS

Client Onboarding &

Deployment Guide

An internal implementation reference — from a signed client to a live event portal.

INTERNAL USE — CONFIDENTIAL

Prepared August 2026 · Covers the current Connexa Events codebase

In this guide

- 1. How This Platform Is Deployed

- 2. Client Dependencies Checklist

- 3. The Template Base Sheet

- 4. Step-by-Step Deployment

- 5. Go-Live QA Checklist

- 6. Day-2 & Ongoing Admin Notes

- Appendix A — Full Sheet Reference

# 1. How This Platform Is Deployed

Connexa Events is deployed single-tenant: every client gets their own Google Sheet (the database) and their own copy of the Apps Script project (the server + client code) — never a shared instance. This isn't a configuration choice; it's how the code is built.

Two constants make this explicit in Code.js: SPREADSHEET_ID (which Sheet this deployment reads and writes) and BRANDING (logo, colors, portal title). Both are hardcoded per deployment — onboarding a new client always means editing these two things in a fresh copy of the script, not configuring a shared multi-tenant system.

## Hosting: who deploys?

Apps Script web apps run as whichever Google account clicked “Deploy” (appsscript.json sets executeAs: USER_DEPLOYING) — that account's Gmail sending quota, Drive storage, and script execution identity power the whole deployment. Decide this with the client before Step 4.2:

|  | Client-owned | Agency-hosted |
| --- | --- | --- |
| Who deploys | Client's own Google Workspace account | Our agency's Google account, on the client's behalf |
| Email quota | 1,500/day on Workspace (100/day if consumer Gmail) | Shared across every agency-hosted client on that account |
| Data ownership | Lives in the client's own Drive from day one | Lives in our Drive until a handover is done |
| Recommended for | Any client expecting real registration volume | Quick pilots / clients without their own Workspace yet |

WHY THIS MATTERS A consumer Gmail account caps confirmation emails at 100/day — event registrations and milestone reminders both draw from that same quota. Any client expecting more than ~90 registrations on a single day should be on Google Workspace, not a free Gmail account.

# 2. Client Dependencies Checklist

Everything below should be confirmed or collected before Step 4 begins. Missing one of these mid-deployment is the most common source of onboarding delay.

| Dependency | Why it's needed |
| --- | --- |
| Hosting decision (client-owned vs. agency-hosted) | Determines who deploys and whose email quota the platform draws on — see Section 1. |
| A Google Workspace account (strongly recommended) | Consumer Gmail cap is 100 emails/day; Workspace is ~1,500/day. Any event with same-day confirmation emails past ~90 registrants needs Workspace. |
| Workspace admin sign-off for public web apps | The portal is deployed with “Anyone” access (anonymous, unauthenticated attendees). Some Workspace admin consoles block anonymous-access Apps Script web apps by default — confirm this is allowed before Step 4.5. |
| Editor access to the client's Drive/Workspace | Our implementation team needs to create the Sheet and Apps Script project under the client's own account (client-owned hosting) or be granted a workspace to build in. |
| Branding assets | Logo URL, banner image URL (both must be publicly reachable), brand hex colors, and the event portal's title text. |
| Event & registration taxonomy | The client's real Event Types and Registration Types (e.g. “Buyer”/“Supplier”, “Exhibitor”) — this becomes the ClientOnboarding sheet and cannot be skipped; there's no in-app editor for it. |
| Admin user list | Full name + email address for everyone who needs Admin Portal access. |
| Communications / compliance details | Sender “From Name”, a reply-to address, and the organization's name + postal address for compliant email footers. |
| B2B meeting-scheduling process (B2B events only) | Connexa collects and displays buyer/supplier meeting preferences, but does NOT run the matching algorithm itself. If the client is running a B2B Pre-scheduled Meetings event, confirm who owns the external scheduling step — see Section 4.10. |
| Custom domain expectations | Apps Script web apps are always served from script.google.com/macros/s/.../exec. There is no native vanity-URL support — set this expectation with the client up front if they assume a branded domain. |

# 3. The Template Base Sheet

Companion file: Connexa_Onboarding_Template.xlsx

Connexa's sheets fall into two categories: ones the platform creates automatically the first time they're needed (Events, Registrations, SubEventRegistrations, Orders, Milestones, every Communications sheet, and more), and a small handful that either cannot be self-populated or benefit from being ready on day one. The template contains only that second group:

| Tab | Required? | Purpose |
| --- | --- | --- |
| Admins | Yes (structure only) | Header row only. Admin rows are never hand-typed — see Step 4.4. |
| ClientOnboarding | Yes — must be filled in | The one sheet with no in-app editor. Defines every Event Type + Registration Type the client can use. Must be populated with the client's real taxonomy before event creation works correctly. |
| RegistrationFormFields | Optional | Extra registration questions beyond the built-in base fields. Safe to leave with just headers at launch. |
| BudgetCategories | Pre-filled, editable | Ships with the platform's own default cost/income categories — included so you can tailor the list for this client before go-live rather than after. |

EVERYTHING ELSE IS AUTOMATIC Do not pre-build any other tab. The first time an attendee registers, an admin creates an event, or a campaign is sent, the platform creates that sheet itself with the correct headers. Pre-building them yourself risks a header mismatch the app then has to self-heal around.

# 4. Step-by-Step Deployment

## 4.1 Confirm client dependencies

Work through the Section 2 checklist with the client before doing anything else. In particular, lock down the hosting decision — it determines whose Google account performs every step below.

## 4.2 Create the client's Google Sheet

- Create a new, blank Google Sheet inside the deploying account's Drive (client's Workspace, or the agency's, per the hosting decision).

- Name it clearly, e.g. “Connexa Events — [Client Name] — Data”.

- File > Import > Upload > select Connexa_Onboarding_Template.xlsx > “Insert new sheet(s)”. This adds its 4 tabs (plus the READ ME tab — delete that one once the team has read it) to the new Sheet.

- Delete the Sheet's default empty “Sheet1” tab.

- Replace every example row (shaded orange/italic) in ClientOnboarding — and in RegistrationFormFields if used — with the client's real data.

- Copy the Sheet's ID from its URL: the long string between /d/ and /edit in https://docs.google.com/spreadsheets/d/SHEET_ID_HERE/edit.

## 4.3 Create the client's Apps Script project

- Copy this project's source directory to a new local folder for the client (or branch it in source control).

- In that folder, run clasp create to provision a brand-new, empty Apps Script project (this replaces .clasp.json with a new scriptId — do this in the client's copy, never in the shared template project):

clasp create --type webapp --title "Connexa Events — [Client Name]"

- Update the two per-client constants at the top of Code.js:

const SPREADSHEET_ID = 'PASTE_THE_NEW_SHEET_ID_HERE';

      
const BRANDING = {
  logoUrl: 'https://.../client-logo.png',
  bannerUrl: 'https://.../client-banner.jpg',
  primaryColor: '#______',   // client's primary brand color
  navyColor: '#______',
  accentColor: '#______',
  eventTitle: 'Client Name Event Portal',
  // ...remaining fields can keep their existing defaults
};

- Confirm appsscript.json's timeZone matches where the client's events actually happen — every deadline, reminder, and “days until” calculation on the platform uses this single value.

- Push the code to the new project:

clasp push

## 4.4 Create the first admin account

There is no self-serve “create admin” flow in the product — the very first admin account is always created by running a function directly in the Apps Script editor.

- Open the project in the Apps Script editor (clasp open, or via script.google.com).

- Open Code.js and find adminSetPassword_(). Edit the email constant near the top of that function to the first admin's real email address.

- Select adminSetPassword_ in the function dropdown and click Run.

- Open View > Logs (or Executions). The function logs a randomly generated one-time password — copy it from there.

- Share that one-time password with the admin over a secure channel, and have them log in and immediately set a real password via the portal's “Forgot password” flow rather than continuing to use the generated one.

ADDING MORE ADMINS LATER Repeat this same process for every additional admin — editing the email constant and re-running adminSetPassword_ each time. See Section 6 for the ongoing pattern.

## 4.5 Deploy as a web app

- In the Apps Script editor: Deploy > New deployment.

- Select type: Web app.

- Execute as: Me (the account performing this deployment — this is the identity whose email quota the whole platform will use).

- Who has access: Anyone.

- Deploy, then copy the generated /exec URL — this is the client's live Portal URL (the same URL serves both the attendee Portal and, via ?admin=1, the Admin Portal).

## 4.6 Configure Communications Settings

The Communications engine seeds sensible defaults on first use (From Name “Event Portal”, a 90/day send cap) — update them for this client before any real emails go out:

- Log into the Admin Portal and open Communications > Settings.

- Set From Name and a monitored Reply-To address.

- Set Footer Org Name and Footer Postal Address — required for compliant marketing email footers.

- Raise Daily Send Cap if this client is on Google Workspace (safe up to ~1,490, leaving headroom below the 1,500/day platform limit); leave near the default if on consumer Gmail (100/day limit).

## 4.7 Retrieve the stakeholder Dashboard key

The read-only stakeholder Dashboard (a lighter view for sponsors/stakeholders who shouldn't have full Admin Portal access) is gated by a random key generated automatically the first time it's requested — it is not a fixed password you set.

- Load the dashboard once at [Portal URL]?page=dashboard&key=anything to trigger key generation (this specific load will fail — that's expected).

- In the Apps Script editor: Project Settings > Script Properties, find DASHBOARD_ACCESS_KEY, and copy its value.

- Share the real dashboard link with stakeholders as [Portal URL]?key=THAT_VALUE.

## 4.8 Create the client's first event

In the Admin Portal, go to My Events > Create Event. The Event Type dropdown is sourced live from the ClientOnboarding tab — if a type the client expects isn't listed, it's missing from that sheet (Step 4.2).

## 4.9 Floor Plan setup (Exhibition events only)

Open the event's Floor Plan Designer from the Admin Portal, define Asset Types and their pricing, then lay out booths (drag-and-drop, or the bulk “Generate Seats” tool for a large grid) before opening registration.

## 4.10 B2B meeting-schedule integration (B2B events only)

Connexa's role in a B2B Pre-scheduled Meetings event is to collect ranked buyer/supplier preferences and display the resulting itinerary — it does not run the matching algorithm itself. Whatever external tool or process produces the actual schedule must write its output into two sheets named exactly:

<EventID>_BuyerMeetings
<EventID>_SupplierMeetings

Confirm with the client who owns that step and in what format before the matchmaking milestone opens to attendees.

# 5. Go-Live QA Checklist

Work through this list end-to-end before sharing the live link with the client's attendees.

- Complete one full attendee registration through the live Portal URL, including receiving the sign-in code email and the registration confirmation email.

- Log in to the Admin Portal as the real admin account (not the one-time password from Step 4.4).

- Complete at least one Milestone as a test attendee and confirm it shows as done in the Admin Portal.

- Send one test communication from a template and confirm it renders correctly and lands in an inbox.

- If running a B2B event, confirm the meeting-schedule sheets (Section 4.10) are wired up and an itinerary renders correctly for a test attendee.

- Double-check appsscript.json's timeZone against the client's actual event location.

- Delete any test/demo registrations, events, or admin test accounts created during QA before real attendees start registering.

- Confirm the Step 4.4 one-time admin password has been changed.

- Confirm the Section 4.7 Dashboard key has been shared only with the intended stakeholders.

# 6. Day-2 & Ongoing Admin Notes

## Adding or removing admins

There is still no in-app admin management screen — every admin account is created the same way as Step 4.4, directly in the Apps Script editor. To remove access, delete that admin's row from the Admins sheet.

## Changing branding after launch

Logo, colors, and the portal title live in the BRANDING constant in Code.js, not in a sheet — changing them means editing the code, clasp push, and (only if the change is to a Web App code path, not just static branding) creating a new deployment version.

## Managing email quota

Registration confirmations, milestone reminders, and campaigns all draw from the same daily MailApp quota (Section 1). If a client is approaching their cap regularly, that's the signal to move them to — or confirm they're already on — Google Workspace.

## Backups

Google Sheets' built-in version history (File > Version history) covers most recovery needs. For longer-term archival, export the Sheet periodically, especially before any bulk data cleanup.

# Appendix A — Full Sheet Reference

For troubleshooting: every sheet the platform can create, whether it's auto-created or must be pre-populated, and what it stores.

| Sheet | Auto-created? | Stores |
| --- | --- | --- |
| Admins | Structure yes / rows no | Admin login credentials |
| ClientOnboarding | No — must pre-populate | Event Type → Registration Type → IsB2B mapping |
| RegistrationFormFields | Yes (optional content) | Extra per-Event-Type registration questions |
| Events | Yes | Every top-level event and sub-event |
| Registrations | Yes | One row per attendee per top-level event |
| Membership Details | Yes | Cross-event company directory, keyed by email domain |
| Meeting Preferences | Yes | B2B ranked buyer/supplier selections |
| DietaryRequirements | Yes | Legacy/standalone dietary submissions |
| SubEventRegistrations | Yes | Sub-event & booth allocation ledger |
| FloorPlanElements | Yes | Exhibition booth/decor layout |
| Milestones / MilestoneCompletions | Yes | Pre-event task definitions & completions |
| Orders | Yes | Auto-generated income ledger |
| BudgetLines | Yes | Manual cost/income budget lines |
| BudgetCategories | Yes (pre-filled) | Cost/income category list |
| Profiles | Yes | Reusable cross-event attendee identity |
| <EventID>_BuyerMeetings / _SupplierMeetings | No — external tool | B2B meeting schedule (Section 4.10) |
| CommunicationTemplates / Campaigns / Queue / Log / OptOut / Settings / Automations | Yes | The full Communications engine |